**SPRINT PLANNING DOCUMENT TEMPLATE**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| PROJECT NAME | PROJECT MANAGER | START | END | PROJECT DELIVERABLE |
| FlyAway | SimpliLearn | 7th Aug, 2023 | 1st Sept, 2023 | Airline Booking Web Portal |

|  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| **TASK** | **USER STORY** | **RESPONSIBLE** | **START**  **DATE** | **END  DATE** | **DURATION** in days | **STATUS** | **NOTES** |
| SPRINT 1 | Sign Up, Log In, Welcome screen |  |  |  |  |  |  |
| Sign Up | As a user, I want to be able to sign up to the portal and use the credentials I have signed up with to log in | Development Team | 07/08/2023 | 07/08/2023 | 1 | Completed |  |
| Log In | As a user, I want to be able to log into the portal using my credentials I signed up with | Development Team | 08/08/2023 | 09/08/2023 | 2 | Completed |  |
| Welcome Screen | As a user, I want to be able to view the welcome screen with search options for available flights | Development Team | 10/08/2023 | 11/08/2023 | 2 | Completed |  |
| SPRINT 1 | Search Option, Flight Details, Book Flight |  |  |  |  |  |  |
| Search Options | As a user, I want to be able to search for flights after inserting certain key details like date, source and destination address | Development Team | 14/08/2023 | 16/08/2023 | 3 | Completed |  |
| Available Flights | As a user, after I insert search options I want to view available flight details and prices and option to book flight | Development Team | 17/08/2023 | 17/08/2023 | 1 | Completed |  |
| Book Flight | As a user, if I select Book Flight Option, I want to view page to insert payment details | Development Team | 18/08/2023 | 18/08/2023 | 1 | Completed |  |
| SPRINT 2 | Payment Gateway, Confirmation Screen |  |  |  |  |  |  |
| Payment Gateway | As a user, I want to be able to insert my bank payment details where I can be charged for the flight | Development Team | 21/08/2023 | 24/08/2023 | 3.5 | Completed |  |
| Confirmation screen | As a user, after successfully making payment, I want to be able to view flight confirmation details | Development Team | 24/08/2023 | 25/08/2023 | 1.5 | Completed |  |
| SPRINT 2 | Admin Login, Admin Dashboard |  |  |  |  |  |  |
| Admin Login | As an admin, I want to be able to login with my admin credentials | Development Team | 28/08/2023 | 28/08/2023 | 1 | Completed |  |
| Admin Dashboard | As an admin, I want to be able to view | Development Team | 29/08/2023 | 01/09/2023 | 4 | Completed |  |

**Key:**

Due to tight timelines:

1 sprint = 2 weeks (excluding weekends)